| Risk ID | Risk Description | Impact | Likelihood | Risk Level | Mitigation Strategy / Action | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | Technical complexity and accuracy of the intelligent route optimization algorithm, especially with dynamic adjustments based on real-time data (traffic, weather, driver input). | High | Medium | High | Innovate Solutions will conduct a "deeper dive into the technical requirements for the dynamic routing algorithms" and ensure the core algorithm is robust. | Lead Developer (Innovate Solutions) |
| R02 | Integration challenges with SwiftServe Logistics' existing proprietary Order Management System (OMS), despite the availability of API documentation. | Medium | Medium | Medium | Innovate Solutions will leverage the provided API documentation to streamline the integration process. | Lead Developer (Innovate Solutions) |
| R03 | Aggressive project timeline of 6-8 months for MVP delivery given the scope and complexity of features like dynamic routing, real-time tracking, and multiple application types. | High | Medium | High | Innovate Solutions will provide a "more precise timeline" in their detailed proposal, likely indicating a thorough scoping to validate feasibility. | Project Manager (Innovate Solutions) |
| R04 | Failure to design and implement a scalable architecture capable of handling SwiftServe's planned significant expansion in fleet size and delivery volumes without performance degradation. | High | Medium | High | Innovate Solutions will "design with scalability in mind from day one, leveraging cloud-native solutions where appropriate." | Lead Developer / Architect (Innovate Solutions) |
| R05 | Reliance on external third-party APIs (e.g., traffic, weather services) for real-time data, posing risks of API availability issues, data quality inconsistencies, or changes in API specifications. | High | Medium | High | Not specified | Not specified |
| R06 | Potential for low user adoption or difficulties in training drivers to effectively use the essential new driver-facing mobile application for routes, updates, and proof of delivery. | Medium | Medium | Medium | Not specified | Not specified |
| R07 | The initial budget range of ₹50-70 lakhs may be insufficient if feature requirements expand significantly or unforeseen technical complexities arise, despite client flexibility. | Medium | Medium | Medium | Innovate Solutions will provide a "detailed proposal... outlining the scope, a more precise timeline, and a breakdown of the costs," including a "phased approach." | Project Manager (Innovate Solutions) |
| R08 | Data privacy and security concerns related to handling sensitive information such as real-time vehicle locations, customer tracking data, proof of delivery (photos/signatures), and driver communication. | High | Medium | High | Not specified | Not specified |
| R09 | Misinterpretation or incomplete understanding of complex functional and non-functional requirements during the initial phases, leading to significant rework and project delays. | High | Medium | High | Innovate Solutions will conduct a "deeper dive into the technical requirements" to ensure a clear understanding before development. | Lead Developer (Innovate Solutions) |
| R10 | Insufficient or delayed feedback and approvals from the client (SwiftServe Logistics) during various project phases, potentially causing roadblocks and schedule delays. | Medium | Medium | Medium | Not specified | Not specified |