| Risk ID | Risk Description | Impact | Likelihood | Risk Level | Mitigation Strategy / Action | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | The development of the sophisticated dynamic route optimization algorithm may prove more complex or time-consuming than anticipated. | High | High | High | Developer team will conduct a "deeper dive into the technical requirements for the dynamic routing algorithms." | Rahul Gupta (Lead Developer) |
| R02 | Integration with SwiftServe's existing proprietary Order Management System (OMS) may encounter unforeseen technical challenges despite available API documentation. | Medium | Medium | Medium | "Having API docs will streamline that integration." | Rahul Gupta (Lead Developer) |
| R03 | Reliance on external APIs (e.g., traffic, weather services) may lead to data quality issues, unexpected downtime, or changes in API specifications, impacting real-time routing accuracy and system reliability. | Medium | Medium | Medium | Not specified | Not specified |
| R04 | The target timeline of 6-8 months for MVP launch is highly aggressive given the complexity and scope of features required. | High | High | High | Proposal will "include a phased approach so you can see the development milestones." | Not specified |
| R05 | The initial budget range of ₹50-70 lakhs may be insufficient to cover the full development costs for a system of this complexity, leading to potential budget overruns or scope reduction. | High | Medium | High | A "detailed proposal" will be provided, "outlining the scope, a more precise timeline, and a breakdown of the costs." | Not specified |
| R06 | The platform's architecture may not be robust enough to handle the client's crucial scalability requirements for future expansion without performance degradation. | High | Medium | High | Innovate Solutions will "design with scalability in mind from day one, leveraging cloud-native solutions where appropriate." | Rahul Gupta (Lead Developer) |
| R07 | SwiftServe drivers may experience resistance to adopting the new mobile application, impacting efficiency, data accuracy, and the overall benefits of the system. | Medium | Medium | Medium | Not specified | Not specified |
| R08 | Inconsistent or inaccurate data from various input sources (external APIs, driver reports, existing OMS) could lead to suboptimal route calculations or incorrect customer updates. | High | Medium | High | Not specified | Not specified |
| R09 | Handling sensitive operational data (vehicle locations, driver information, customer delivery details) and providing real-time tracking raises significant security and data privacy concerns. | High | Medium | High | Not specified | Not specified |
| R10 | Client requests for additional features (e.g., maintenance schedules, customer mobile apps) not part of the initial MVP scope could lead to scope creep, affecting timeline and budget. | Medium | Medium | Medium | A "detailed proposal" will be provided "outlining the scope." | Not specified |